# MEDICAL ADVISORY BOARD MEETING MANAGEMENT PLATFORM (MABM)

## Feature List

| Modules | Sub Modules | Description | Queries/Comments | Completed Projects Comments |
| --- | --- | --- | --- | --- |
| Project Information |  |  |  |  |
| Stakeholders |  | Following stakeholders will be using the platform: - Participants (They cannot talk in the meeting. They can only chat) - Panel Members (They can talk and chat in the meeting. They can only chat) - Super Admin - Sub Admin - Medical Writer - Turacoz Team Super Admin can create sub admin or medical writer and they can be assigned roles to sub admin. | The proposed solution will have multiple groups created to manage the users and role-based permissions. The power user can create a new group and set up permissions for groups | Not working. Guest users only talk, rest perform both the actions. Not a way to categories between super admin, sub admin, Medical Writers and doctors, Turacoz Team |
| Platform |  | Responsive Web based platform | Yes, Modern SharePoint sites devise responsive |  |
| Third party integration |  | - For Survey - For Emails - For SMS - For Online meeting (audio & video) - For automatic transcript | Other than SMS, the proposed solution has the capabilities | Not a way to use Survey forms directly through Interface. |

| Platform Language |  | English |  |  |
| --- | --- | --- | --- | --- |
| Design |  | Web Design |  |  |
| Participants/Panel Platform |  |  |  |  |
| Home Page |  | Header with menu links like login, sign up & other pages to website. | OOB Customizations No | Not working |
|  |  | Banner (slider banner) | OOB Customizations No | Not Exists |
|  |  | Working about the platform - Textual content | OOB Customizations No | Not Exsits |
|  |  | Brief about the platform - Textual content | OOB Customizations No | Not Exists |
|  |  | Footer Links with social media links | OOB Customizations No | Not Exists |
| Authenticate | Registration | - Participants and Panel Members can register to the platform by providing their email address. - At the time of registration they will have to choose either Participant or Panel. Based on their role they will have platform access. - Participants (They cannot talk in the meeting. They can only chat) - Panel Members (They can talk and chat in the meeting. They can only chat) - Admin approval is required to access the platform features. | We can create guest accounts on azure AD and share them with participants and panel members No | We cannot categories: Panel Members Participants. Members section only displays Owner, Members and Guest. Not at all showing Proper Names with Designation. External Users cant chat only communicate. |

|  | Login | - Option 1 - Once the account is approved Participant / Panel Member can login to the platform with their credentials. - Option 2 - There is a possibility where Admin should provide users (Participant or Panel Members) with the credentials in their email. First time when they login they will have to set a new password. - Login via Email address & Password. | The solution will use the OOB sign-in page for Microsoft 365 Yes |  |
| --- | --- | --- | --- | --- |
|  | Forgot Password | Reset password link sent on the registered email address | Available on the Microsoft 365 login page |  |
| Dashboard | Menu |  | OOB Customizations | No Meeting Specific Menus General SharePoint Menus are there (DMS) |
|  | Add Logo | Users can customize dashboard layout by adding a logo. | OOB Customizations |  |
|  | Widgets | Total upcoming meetings/ Past meetings | Custom Web part |  |
|  | Survey | Display a pre-meeting survey on the dashboard until the survey is filled by the user. (Only pending survey should be displayed) | For polls and survey, we suggest using MS form. | No Links are there to enter survey forms details. |
|  | Past Meetings | All meetings attended (*Clicking on any meeting should navigate to meeting detail page) - List of recent past meetings | Custom Web part |  |
|  | Upcoming meetings | Scheduled meeting - List with link - - Basic details Meeting date & time to be displayed, see if calendar view is possible. | Custom Web part |  |

| Meeting Listing Page | Past Meetings | View all past meetings: - Meeting title - Brief meeting agenda (in one line) Clicking on any meeting should navigate to the meeting detail page. | Custom Web part | No Meeting agenda is there (in one line) |
| --- | --- | --- | --- | --- |
|  | Upcoming meetings | View all upcoming meetings: - Meeting title - Brief meeting agenda (in one line) Clicking on any meeting should navigate to the meeting detail page. | Custom Web part | No Meeting agenda is there (in one line) |
| Meeting Detail Page | Upcoming Meetings | Display upcoming meeting details like: - Meeting title - Meeting agenda - Documents shared in pre-meeting phase (if any) - Information about the organizing body (like Name, Bio, Photo ) - Meeting with link and date & time. d. Survey Link - Users should be able to fill the surveys (i.e. Survey monkey) Meeting date & time to be displayed, see if calendar view is possible) | Custom Web part No | No Details are given: a)Meeting Agenda b)No Categorization of documents between Pre Meeting, During Meeting and Post Meeting in the interface. c)No Information about organizing committee except name and logo. d)Survey Links are not there and no way to attach it. |
|  | Past Meetings | On past meeting detail page, display following details: - Documents shared in pre-meeting phase (if any) - Documents shared during meeting (if any) - Documents shared in post meeting phase | Custom Web part No | No Categorization of documents between Pre Meeting, During Meeting and Post Meeting in the interface. |

|  |  | (if any). d. Recording (audio/video) |  |  |
| --- | --- | --- | --- | --- |
|  | Live Meetings | Live meetings - Users should be able to join meetings using third party tools. - Users should be able to chat during meeting. - User should be able to share files during meeting. | Users can use MS teams to join meetings, chat and share files |  |
| Settings |  | Update profile (*There should be simple form to update their personal details) | Microsoft 365 account details page |  |
|  |  | Notification | OOB |  |
|  |  | Logout | OOB |  |
|  |  | Delete account | OOB |  |
| CMS Pages |  | Content pages like About, Privacy policy, Terms & condition and Help. | Sharepoint pages can be used for content management. | No CMS Pages are there. |
| Backend Platform (Super Admin should have access to all modules) Pharma Company or Medical Writer can access the modules assign to them |  |  |  |  |
| Authenticate |  | Login | The solution will use the OOB sign-in page for Microsoft 365 |  |
|  |  | Forgot Password | Available on the Microsoft 365 login page |  |
| Dashboard | Widgets | On dashboard display following information: - Total registered users - Total meetings scheduled - Total upcoming meetings | Custom web parts | No Web Part showing Total Registered Users. |

|  |  | d. Recent upcoming meetings e. Recent past meetings |  |  |
| --- | --- | --- | --- | --- |
| Schedule Meeting | Create Meeting | - Title - Meeting Agenda (Branded customized document in pdf/image form) | Custom web parts | No Meeting Agenda is there. |
|  | Send invites to the participants | - Add Registered Users with invite link in email/ notifications. - Non-Registered Users - If users are not registered on the platform they can send an email invite. To be a part of the meeting it is compulsory for them to login on the platform. | Custom web parts | No bifurcation of Registered and Non-Registered Users. |
|  | Email Invite | - Emails with link to attend the meeting with agenda and details. - Reminder email to be sent 24 hours before and 1 hour prior to the meeting - These emailers/message should be automatically sent once admin set the date and the time | We can user power automate to send email notifications | - No Emails with link to attend the meeting with agenda and details. - No reminder mail to be sent 24 hours before and 1 hour prior to the meeting. - No Admin Panel is there to check the registered users, email invite etc |
|  | Meeting Details | In pre-meeting stage following information can be shared with participants: a. Share draft, statements, PPT. - Information about the organizing body (like Name, Bio, Photo) - Background information related to the particular MABM - Objectives of Current Meeting | Custom web parts | No way to show these details on the main page. |

|  |  | d. Executive Summary of the problem statement - Ability to upload and share documents in pre-meeting stage - Reports, Questionnaires - Refined Medical Literature relevant to the meeting. - Survey – you can use third party like survey monkey so you can use their template. |  | No way to show these details on the main page. |
| --- | --- | --- | --- | --- |
|  | Online survey | - To have the provision of conducting a survey. - Survey can be sent to members who are attending the meeting as well as to a larger audience by sending survey link who are not attending the meeting to get the responses with analytical functions (Survey Monkey can be integrated). Survey Automatic Emailers/message: - Automatic Emails should be sent with survey link to all participants - Follow up email and message on phone to be sent as a reminder to revert on the survey - Thank you mail and message once they revert Survey results (analyzed) to come automatic like received in Survey Monkey. | We can use MS Forms for online Survey and automatic email can be sent using power automate | No Way |
|  | Documents involved at this stage | - CVs of the HCPs/participants - Agenda (word) - PPT | Document Management | No way on the dashboard. |

|  |  | - Draft (word) - Reports, Questionnaires (word) - Online survey - PDFs/Zip folder- reading material - HTML emailers |  |  |
| --- | --- | --- | --- | --- |
|  | Signature | Panel signature might be required in the documents. For signature image (virtual sign) to be used. | We can use Docusign Advanced Solutions product for digital document signature and sharepoint online integration |  |
|  |  | Admin or Document owner can add, edit or delete documents | Document Management |  |
| During Meeting Around 1000 online users being part of different meeting at one time going on the platform | Start Meeting | Allows Admin to Start a Meeting for the registered Panel members. | Use MS Teams to start the meeting | Anybody can start the meeting using Ms Teams |
|  | Time meeting | Meetings can be upto 8 hours. There should not be technical errors during the meeting. | MS Teams is the best tool | Upto Ms Teams |
|  | Online users | Around 1000 online users may be part of different meetings at one time going on the platform. Only panel members can speak in the meeting. There should be maximum 10 members who should have the right to speak. | We can use MS teams live meeting option for larger groups meetings and we can control the mute option | No way to manage which member can talk, which cannot. |
|  | Record (Audio & Video) | Complete recording of the meeting (Audio and Video) | MS teams have a meeting recording option |  |

|  | Pre-Meeting Documents | Access to Pre-Meeting Documents. | Sharepoint online |  |
| --- | --- | --- | --- | --- |
|  | Chat functionality | Text Comments from panel members during the Meeting – Also to be made available post meeting. It can be a kind of text chat functionality. Through this chat participants can discuss or add their questions by participants or Admin. | MS Teams chat option | Not implemented. |
|  | Polls | Feature to conduct a poll and take votes from participants. Live poll results should be displayed. | MS Forms | Not implemented. |
|  | Share PPT file | PPT file can be shared during the meeting. | MS Teams has the option to share PPT files during the meeting | Not implemented for Guest Accounts. |
|  | Screen Share | Meeting presenters should have the option to screen share. There should be different presenters in the meeting so the Admin should have the right to assign the presenter right to panel members. And only that panel member can speak in the meeting. Rest other members cannot speak. | MS teams has the feature | No permission feature is there. |
|  | Meeting Transcript | Meeting Transcript - There should be a meeting transcript available. - After the meeting is complete there should be automatic transcription from the recorded meeting. - Medical writers should be able to edit the transcript content and should be able to share with the participants. | Tools should be used for transcription. MS Teams capable of capturing the transcription |  |

|  | Signature | Panel signature might be required in the documents. For signature image (virtual sign) to be used. | Docusign integration with sharepoint online |  |
| --- | --- | --- | --- | --- |
|  |  | Admin or Document owner can add, edit or delete documents | Document Management |  |
| Post Meeting | Thank you email | Once the meeting is over – one thank you email should go to all participants | Custom web part |  |
|  | Documents | Once any document is uploaded here – Admin should be able to choose participants who can see this and whom to send email intimation to review/check the document uploaded. (sometimes they just want main author to see or only co-authors to see when author has approved or only Turacoz team to see) They cannot modify any document but can only add comments in the document. | Document management and security |  |
|  | Minutes of Meeting | Recording should be available. Minutes of Meeting should be prepared through a meeting transcript facility. Once transcript is ready only Admin or Medical writer can view it. They can also edit the transcript. Once it is ready then they can share it with the panel members. It should be shared with participants and intimation email should be sent to all participants to review and add comments to | MS Teams has the options |  |

|  |  | finalize |  |  |
| --- | --- | --- | --- | --- |
|  |  | Only the admin can view & address the |  |  |
|  |  | comments and finalize the minutes of the |  |  |
|  |  | meeting. |  |  |
|  |  | Manuscript (Expert | Document management and power automate approval will be configured |  |
|  |  | opinion/consensus/guidelines/review) |  |  |
|  |  | (This manuscript document should be uploaded |  |  |
|  |  | by Admin) |  |  |
|  |  | - Manuscript uploaded here and intimation |  |  |
|  |  | sent to all participants to review and add |  |  |
|  |  | comments to finalize. |  |  |
|  |  | - Admin to address the comments and |  |  |
|  |  | finalize the manuscript. |  |  |
|  |  | - Details of when the manuscript was |  |  |
|  |  | submitted, at what stage it is at the journal, |  |  |
|  | Manuscript | when follow up was taken etc., should be |  |  |
|  | document | displayed – Status message should be sent to all |  |  |
|  |  | participants every 15 days until manuscript |  |  |
|  |  | is published |  |  |
|  |  | - Accepted/Rejected – status should be |  |  |
|  |  | displayed |  |  |
|  |  | - Resubmission – similar details to be given |  |  |
|  |  | as above |  |  |
|  |  | - Once manuscript is published – Published |  |  |
|  |  | paper should be displayed here with link and |  |  |
|  |  | intimation should be sent to all authors/co- |  |  |
|  |  | authors/participants registered on the |  |  |
|  |  | platform |  |  |
|  | Chat | Text Chat functionality should be available after the meeting also. | MS Teams OOB option |  |

|  | Documents involved at this stage | Documents involved at this stage: - Manuscript draft (word) - References/PDF/Zip folder - Online survey - Images/graphs/figures - KOL (Key Opinion Leaders) information – bio, signatures, photo, consent etc. | Document management |  |
| --- | --- | --- | --- | --- |
|  | Signature | Panel signature might be required in the documents. For signature, an image (virtual sign) to be used. | DocuSign Integration |  |
|  |  | Admin or Document owner can add, edit or delete documents | Document management |  |
| Physical Meeting |  | They can use this platform incase of Physical meetings also. Pre-meeting and post meeting stages should remain the same. | Can use sharepoint online to capture the meeting notes |  |
|  |  | After the physical meeting is over they should add the recording on the system and the transcript should be available for the physical meeting also. | Can upload the recording in to SharePoint nine |  |
| Document Management |  | Manage (add/view/edit/delete) documents. | Document management |  |
|  |  | Enable or Disable document. | Document management |  |
|  |  | Search or filter document. | Document management |  |
|  |  | - Once any document is uploaded there, admin should be able to make it enable or disable for participants to add | Document management |  |

|  |  | comments/feedback on the same. - On documents enabled for feedback should send email intimation to participants that document is added and seeking the feedback to finalize the same. - Once feedback is received, writers can address the feedback and upload the revised document. (Again, the email intimation should go to participants to check) | Document management |  |
| --- | --- | --- | --- | --- |
| Sub Admin Management |  | List of users | SharePoint groups |  |
|  |  | Manage (add/view/edit/delete) sub admin. | SharePoint groups |  |
|  |  | Enable or Disable sub admin. | SharePoint security configuration |  |
|  |  | Search or filter sub admin | SharePoint security configuration |  |
| Assign Rights to Sub Admin |  | Super admin can assign rights to sub admin. | SharePoint security configuration |  |
|  |  | Sub Admin can only view the modules that are assigned to them. | SharePoint security configuration |  |
| Home Page Management |  | Banner Management - List of Banner - Manage Banner | Custom Web parts | Not implemented |
|  |  | Manage platform working content | Custom Web parts |  |
|  |  | Manage about company | Custom Web parts |  |
| Participant or Panel Member Management |  | List of users | SharePoint groups | Not displayed |
|  |  | Manage (add/view/edit/delete) users. | SharePoint security configuration |  |
|  |  | Enable or Disable user account. | SharePoint security configuration |  |

|  |  | Search or filter user | SharePoint security configuration |  |
| --- | --- | --- | --- | --- |
| Meeting |  | List of meetings | Custom Web parts |  |
|  |  | Schedule meeting | Custom Web parts | Only from Ms Teams, not from sharepoint |
|  |  | Manage (add/edit/delete) all meeting documents | Custom Web parts |  |
|  |  | View meeting recordings | Custom Web parts | No Web Part to open the meeting recordings on the dashboard. |
|  |  | Search or filter meeting | Custom Web parts | No search criteria given |
| Email Management |  | There should be a predefined email template added in the backend. | We can define the email content in power automate | No idea to edit email templates if any in power automate. Not display in dashboard |
|  |  | Admin can edit email templates. | Can edit from power automate | No idea to edit email templates if any in power automate. Not display in dashboard |
|  |  | Set email reminder | Power automate | Not given |
| Manuscript Management |  | Manage (add/view/edit/delete) documents. | Document Management |  |
|  |  | Enable or Disable document. | Document Management |  |
|  |  | Search or filter document. | Document Management |  |
|  |  | Manage document status | Document Management |  |
|  |  | Review document comments and update the document | Document Management |  |
| Notification Management |  | There should be a predefined notification template added in the backend. | Power Automate notifications | No idea to edit email templates if any in power automate. Not display in dashboard |
|  |  | Admin can edit notification templates. | Power Automate email content | No idea to edit email templates if any in power automate. Not display in dashboard |
| Content Management |  | Admin to manage (add/edit/view/delete) content pages. | Sharepoint pages | No CMS to manage content pages. |

|  |  | Enable or Disable content pages. | Sharepoint pages |
| --- | --- | --- | --- |
| Report |  | Meeting reports Survey reports Poll reports | Meeting reports can be seen n from sharepoint web parts and survey reports can be seen from MS Forms |